PROPOSAL FOR PERBADANAN USAHAWAN JOHOR SDN BHD (PUJB)

PUJB × AINNA
SME AI TRANSFORMATION PROGRAMME

From AI Capability to AI-Powered Business and an Intelligent Entrepreneur Ecosystem

| PACKAGE 01 SME AI Business Website | PACKAGE 02 SME AI Capability Training | PACKAGE 03 PUJB Agentic AI System |
| --- | --- | --- |

## Proposed by Ainna Need Enterprise (AINNA)

Prepared as an integrated proposal for SME digitalisation, AI capability development and an Agentic AI intelligence layer that enhances PUJB’s existing PADU ecosystem.

27 September 2026

# 1. Executive Summary

AINNA proposes a three-package SME AI Transformation Programme for PUJB. The programme is designed as one connected ecosystem rather than three unrelated products: SMEs receive practical AI capability and an AI-ready digital business platform, while PUJB gains an Agentic AI and intelligence layer that can enhance the existing PADU ecosystem without replacing it.

“From AI Training to an AI-Powered Entrepreneur Ecosystem.”

| Package | Primary User | Core Outcome | Positioning |
| --- | --- | --- | --- |
| 01 | SME | Full AI-enabled business website | Digital business infrastructure |
| 02 | SME | Practical AI capability + working workflows | Capability and productivity |
| 03 | PUJB | Agentic AI, automation and management intelligence | Enhance PADU, not replace it |

## Programme Principle

The proposal separates the roles clearly: PADU remains PUJB’s existing account/transaction platform and authoritative system of record; AINNA NeuralOps is positioned as a controlled intelligence, automation and Agentic AI layer around that ecosystem. AI assists users and officers, but official decisions remain human-controlled.

## Strategic Result

SMEs gain a modern, AI-ready digital presence instead of a static company profile.

SME owners and staff learn to use AI in real operations and leave training with working outputs.

PUJB gains better visibility across programmes, entrepreneur profiles, documents, follow-ups and outcomes.

The three layers can later be connected into a measurable state-level entrepreneur development ecosystem.

# 2. Strategic Rationale

PUJB is positioned as a one-stop entrepreneur reference centre and supports entrepreneur development programmes, PADU registration, entrepreneur promotion, premises and ecosystem coordination. The next opportunity is not simply to add another portal, but to connect capability development, SME digital infrastructure and management intelligence into one operating model.

## Current Gap the Programme Addresses

Digital presence gap: Many SMEs still operate with fragmented social media, marketplaces and messaging channels without a structured digital business asset they control.

AI capability gap: SMEs may know AI tools exist but often lack repeatable workflows for marketing, sales, finance, documentation and operations.

Outcome visibility gap: Programme participation and assistance are more valuable when progress, follow-up and business outcomes can be observed beyond approval or attendance.

Data-to-action gap: Existing system data becomes more useful when it can be summarised, searched, monitored and converted into officer or management action.

# 3. Integrated Programme Model

SME CAPABILITY  →  SME TECHNOLOGY  →  PUJB INTELLIGENCE

The model creates value at three levels:

Individual SME: stronger digital presence, better use of AI, faster daily operations.

Business operations: structured data, automation, reporting and clearer digital workflows.

PUJB ecosystem: programme intelligence, monitoring, cross-programme visibility and management reporting.

# 4. Package 01 — SME AI Business Website

Objective: provide participating SMEs with a modern, mobile-first digital business platform that is ready for AI, automation and future system integration. The deliverable is intentionally broader than a conventional company-profile website.

## Core Deliverables

Corporate profile, products/services, contact and lead-capture pages

Mobile-responsive UX and basic accessibility structure

Product/service catalogue with structured information architecture

WhatsApp and enquiry integration

AI FAQ / customer-assistance interface using approved business content

Lead capture and simple enquiry dashboard

Basic SEO technical foundation and metadata

GEO / AI-search readiness through structured content and entity clarity

Analytics integration and simple management dashboard

Domain and SSL integration

API-ready architecture for later CRM, inventory, marketplace, payment, logistics or finance modules

Basic content-management handover and administrator guide

## Recommended AI Workflow

| Visitor | AI Website | Qualification | SME Dashboard | Follow-up |
| --- | --- | --- | --- | --- |

Example: a customer asks whether delivery is available to Batu Pahat. The website assistant answers from approved SME content, collects the enquiry if needed, and passes structured lead information into the SME dashboard. The SME remains in control of pricing, commitments and final communication.

## Optional Expansion Modules

Payment gateway

Delivery / EasyParcel-style integration

Marketplace integration

Inventory / stock

CRM

Finance dashboard

HR module

Advanced Agentic AI workflows

## Outcome for SME

Each participating SME should leave with an owned digital asset that can continue evolving after the programme. The website becomes a base layer for future automation rather than a one-off marketing page.

# 5. Package 02 — SME AI Capability Training

Objective: move SMEs from casual AI usage to repeatable, practical business workflows. Training is output-based: participants should produce usable assets, workflows and operating practices rather than only attend theory sessions.

## Training Philosophy

LEARN  →  BUILD  →  DEPLOY  →  OPERATE  →  IMPROVE

## Recommended Modules

Module 1 — AI Foundation for Business
How LLMs work, prompt design, model selection, verification, privacy, safe use and cost awareness.

Module 2 — AI for Daily Operations
Email, proposal, quotation, SOP, reports, customer response, research and repetitive administrative work.

Module 3 — AI Content & Marketing
Copywriting, social content, images, video concepts, campaign planning, SEO and GEO.

Module 4 — AI Business Analytics
Spreadsheet analysis, sales trends, customer data, stock observations and management reporting.

Module 5 — Build Your Own AI Tools
Simple dashboard, forms, calculators, internal utilities and website components.

Module 6 — Agentic AI Introduction
Move from asking AI questions to giving AI bounded business tasks with human approval points.

## Participant Outputs

AI workflow for at least one real business process

Website/dashboard or digital prototype

Content-production workflow

Prompt and instruction library

Simple analytics/reporting workflow

AI-use guideline for the business

90-day implementation action plan

## Example Agentic Workflow

Read order → check available business data → identify issue → prepare recommended response → request human approval → record action. This demonstrates Agentic AI without removing business-owner control.

## Delivery Format

The programme can be delivered as a cohort-based workshop, intensive bootcamp or staged programme. Final duration, participant count, venue, devices, internet access, domain requirements and trainer-to-participant ratio should be confirmed with PUJB before commercial finalisation.

# 6. Package 03 — PUJB Agentic AI System

Proposed system name: PUJB NeuralOps — Agentic AI & Intelligence Layer for the Existing PADU Ecosystem.

## Non-Replacement Principle

PADU remains the existing PUJB core platform / system of record. AINNA NeuralOps is proposed as an integration, intelligence, automation and assistance layer. No replacement of PADU is assumed.

## Target Architecture

PUJB PADU Existing account / transaction platform and authoritative record

Secure Integration Layer API, service adapter or controlled data exchange

AINNA NeuralOps Agentic AI, analytics, automation, workflow intelligence

User Workspaces Entrepreneur • Officer • Management

Human-Controlled Action Approval, rejection, eligibility and official decisions remain with PUJB

## Core Modules

Executive Command Centre: Programme, entrepreneur, assistance, district, follow-up and outcome overview.

Officer AI Workspace: Application summaries, missing-document flags, previous participation context, case notes and next-action preparation.

Entrepreneur 360: Consolidated view of business profile, programmes, training, documents, finance indicators, digital maturity and progress.

Programme Intelligence: Application → document check → officer review → interview → committee → approval → assistance → monitoring → outcome.

AI Programme Assistant: Entrepreneur Q&A on programmes, document requirements and application status where permitted.

Financial Intelligence: Optional bank-statement parsing, classification, P&L/cashflow indicators and permission-based financial views.

Management AI: Natural-language queries over authorised programme and ecosystem data, with traceable evidence and role controls.

Outcome & Impact Monitoring: Track post-programme progress such as revenue, employment, production, digital adoption or other agreed KPIs.

# 7. Technical Architecture

The reference architecture uses a conventional transactional layer combined with a separate analytics layer. This improves maintainability and avoids using the operational database for heavy analytical workloads.

| Component | Role | Recommended Technology | Notes |
| --- | --- | --- | --- |
| Application layer | UI, RBAC, API, workflows | Laravel / PHP | Modular web application |
| Transactional database | System data owned by the solution | MySQL | Operational records; PADU integration depends on approved interface |
| Analytics engine | Read-heavy analysis and aggregation | DuckDB | Useful for reporting, finance and impact analytics |
| Cache / Queue | Performance and background jobs | Redis | Queue, cache and rate controls |
| Web gateway | Reverse proxy / TLS | Nginx | Deployment edge |
| Deployment | Portable environment | Docker | Repeatable deployment across approved infrastructure |

## AI Governance by Design

Role-based access control (RBAC)

Least-privilege data access

Audit logs for sensitive actions

Human-in-the-loop approval points

Prompt / workflow versioning

Evidence-linked recommendations where practical

Data-retention and PDPA controls

Separation of demo/synthetic data from production data

No unrestricted direct database write-back to PADU

# 8. Proposed Implementation Roadmap

| Phase | Focus | Primary Output | PUJB Involvement | Gate |
| --- | --- | --- | --- | --- |
| 0 — Discovery | Scope, PADU boundary, programme mapping | Approved requirements and data map | System owner + programme team | Scope sign-off |
| 1 — SME Pilot | Website + training cohort | Working SME outputs | Cohort selection + coordination | Pilot review |
| 2 — PUJB AI Pilot | Read-only / controlled integration | Officer + management demo | Technical access + UAT | UAT approval |
| 3 — Controlled Production | Security, governance, support | Production-ready modules | IT / governance / management | Go-live approval |
| 4 — Scale | More programmes, districts, modules | Expanded ecosystem intelligence | Ongoing operating team | Quarterly review |

## Recommended Pilot Scope

One selected SME cohort for AI training.

A defined number of SME AI websites representing several business categories.

One or two PUJB programme workflows for the Agentic AI pilot.

Read-only or controlled sample dataset first, before any production connectivity.

Officer and management UAT with documented acceptance criteria.

Measurement of operational time saved, document completeness, follow-up rate and participant adoption.

# 9. Deliverables by Package

| Deliverable | Pkg 01 Website | Pkg 02 Training | Pkg 03 PUJB System |
| --- | --- | --- | --- |
| SME digital business website | ✓ |  |  |
| AI FAQ / assistant | ✓ | Practical exposure | Optional ecosystem assistant |
| AI workflow library |  | ✓ | Officer/management workflows |
| Training materials |  | ✓ | Admin/user guidance |
| Dashboard | SME dashboard | Training examples | Management & officer dashboards |
| PADU integration |  |  | ✓ subject to approved interface |
| Analytics | Basic | Training exercises | DuckDB analytical layer |
| UAT / handover | ✓ | ✓ | ✓ |
| Documentation | Admin guide | Participant guide | Technical + operational documentation |

# 10. Measurement & KPI Framework

Final KPIs should be agreed during discovery. The following framework is suitable for a pilot:

| Area | Example KPI | Measurement Method |
| --- | --- | --- |
| SME Website | Website completion, enquiry capture, content completeness | System analytics / checklist |
| AI Training | Participant completion, working workflows, post-training adoption | Assessment + 30/60/90-day follow-up |
| Officer Productivity | Time to prepare application summary / identify missing documents | Before-after task timing |
| Programme Operations | Document completeness, follow-up completion, case visibility | Workflow dashboard |
| Management Intelligence | Time to generate cross-programme report | Before-after reporting time |
| Impact | Agreed business indicators such as digital adoption or revenue trend | Periodic entrepreneur reporting / approved data |

# 11. Governance, Security & PDPA

Because Package 03 may process entrepreneur and programme information, governance must be designed before production integration. The proposal assumes data minimisation, permission-based access and controlled processing.

Define data ownership and controller/processor responsibilities.

Use approved integration methods rather than ad-hoc direct database access.

Classify data by sensitivity and role.

Encrypt data in transit and at rest where applicable.

Apply retention and deletion rules.

Log access to sensitive records and administrative actions.

Require human review for official decisions, grants, eligibility and enforcement.

Use synthetic data in demos unless PUJB authorises real records.

Conduct security review and UAT before production deployment.

# 12. Commercial Structure

Commercial pricing should be finalised only after PUJB confirms cohort size, website scope, training duration, integration depth, infrastructure preference, security requirements and support period. This prevents under-scoping the Agentic AI integration or overpricing a pilot.

| Package | Commercial Unit | Variables | Status |
| --- | --- | --- | --- |
| 01 — SME AI Website | Per SME / cohort | Page scope, ecommerce, integrations, domain | To be agreed |
| 02 — AI Capability Training | Per company / cohort | Days, participants, venue, infrastructure, trainer ratio | To be agreed |
| 03 — PUJB Agentic AI System | Pilot + implementation + support | PADU interface, modules, users, security, hosting | Discovery required |

Recommended commercial approach: begin with an agreed discovery/pilot scope, validate measurable outcomes, then issue the production commercial proposal based on confirmed integration and scale.

# 13. Proposed Roles & Responsibilities

| Party | Primary Responsibility | Examples |
| --- | --- | --- |
| PUJB | Programme ownership, policy, access approval, UAT, participant coordination | Programme rules, PADU interface approval, officer feedback |
| AINNA | Solution design, development, training, AI workflows, documentation | Laravel system, analytics, AI orchestration, SME training |
| SME Participants | Provide business content, attend training, test workflows, maintain approved business data | Website content, workflow testing, feedback |

# 14. Why AINNA

AINNA’s approach is based on integrating practical SME operations with lightweight AI infrastructure rather than treating AI as a standalone chatbot. The proposed programme combines web development, operational dashboards, finance-processing concepts, automation, Agentic AI and training under one implementation model.

Experience building SME-oriented AI and operational demos across finance, ecommerce, inventory, HR, content and analytics.

NeuralOps approach: use the right model/tool for the task, isolate systems where appropriate and keep operational cost controlled.

Human-in-the-loop design for consequential actions.

Ability to deliver both SME-facing capability programmes and institution-facing technology.

Modular architecture that can start as a pilot and expand without requiring a full system replacement.

# 15. Proposed Next Steps

PUJB confirms interest in the three-package programme concept.

Conduct a focused discovery session covering SME target group, PADU boundaries and programme priorities.

Select pilot cohort and one or two PUJB programme workflows.

Finalise technical scope, KPI, commercial terms and implementation calendar.

Run pilot, UAT and measurable outcome review.

Prepare scale-up plan for additional programmes, districts or SME cohorts.

# 16. Closing

BUILD CAPABILITY. BUILD DIGITAL ASSETS. BUILD INTELLIGENCE.

The proposal is designed to give PUJB a practical path from AI awareness to measurable SME transformation: participating businesses gain AI capability and a modern digital platform, while PUJB gains an intelligence layer that can strengthen monitoring, follow-up and decision support around the existing PADU ecosystem.

## Reference Context

PUJB official website: https://www.pujb.my/

PADU sign-in: https://padu.pujb.my/Account/SignIn

PUJB MPUNJ page: https://www.pujb.my/mpunj/

PUJB programme pages and public manuals referenced during proposal research.

AINNA technical demo architecture: PUJB PADU + Agentic AI / NeuralOps demonstration prepared for this proposal.

Prepared by Ainna Need Enterprise (AINNA)
For discussion with Perbadanan Usahawan Johor Sdn Bhd (PUJB)