AINNA

MALAYSIA AI COMMERCIALISATION PROPOSAL

# AINNA × MTDC

Strategic NeuralOps Development, Validation, Commercialisation & Regional Scaling Proposal

PREPARED BY: AINNA PROPOSED STRATEGIC COUNTERPARTS: Malaysian Technology Development Corporation (MTDC) and research partner PROPOSED INFRASTRUCTURE LAYER: TM or another mutually agreed Malaysian infrastructure provider POTENTIAL EXTENDED ECOSYSTEM: MIGHT, TAFE JD, PCG Edge and selected industry / regional partners - subject to separate agreements DOCUMENT: Full Strategic Proposal

PROPOSAL FOR DISCUSSION

September 2026

# Contents

1. Executive Overview

2. Strategic Context

3. Problem Statement

4. Proposed Collaboration Model

5. NeuralOps Technology Architecture

6. Strategic Objectives

7. Programme Workstreams

8. Initial Industry Priorities

9. Research & Talent Framework

10. Industry Pilot Framework

11. Infrastructure & Deployment Architecture

12. AI Governance, Cybersecurity & Data Protection

13. Intellectual Property & Commercial Rights

14. Commercialisation Model

15. MTDC Role & Funding Pathways

16. Corporate Investment Track

17. 18-Month Implementation Roadmap

18. KPI & Evaluation Framework

19. First-Year Targets

20. Risk Management

21. Commercial Scale & Regionalisation

22. Economic & Institutional Impact

23. Governance Structure

24. Decision Request & Immediate Next Steps

Appendix A. Funding-pathway matrix

Appendix B. Corporate financial snapshot

Appendix C. Source notes

# 1. Executive Overview

AINNA proposes a Malaysian NeuralOps Development, Validation & Commercialisation Programme designed to connect research, applied AI engineering, production infrastructure, industry validation and technology commercialisation in one stage-gated pathway.

The programme is intentionally structured as a decision and execution framework rather than a broad statement of collaboration. Each project begins with a measurable industry problem, is mapped to a suitable research and commercialisation pathway, is validated against an explicit baseline, and progresses to productisation only when technical and commercial evidence supports continuation.

Core principle Use the right intelligence for the right task. NeuralOps routes work across deterministic rules, specialised parsers, smaller/focused models, large models and Detached Systems instead of defaulting every workload to a large generative model.

Figure 1. Proposed Malaysian research-to-commercialisation operating model.

# 2. Strategic Context

Enterprise AI is shifting from standalone chatbots and demonstrations toward systems embedded in operations. This changes the purchase criteria. Organisations increasingly need reliability, predictable economics, auditability, controlled data handling, private or hybrid deployment, model choice, integration with existing systems and clear human accountability.

For Malaysian SMEs and institutions, a model-centric architecture can be economically and operationally inefficient when repetitive or deterministic business processes are repeatedly sent through generative AI. The opportunity is to build an orchestration layer that reserves advanced generative reasoning for tasks that genuinely need it and executes structured workloads through more controllable mechanisms.

In parallel, Malaysia already has research institutions, commercialisation agencies, technology companies, infrastructure providers and industry customers. The strategic gap is orchestration between these actors: turning a research output or operational problem into validated technology, then into a repeatable commercial product.

# 3. Problem Statement

## 3.1 Model overuse and cost unpredictability

General-purpose models are often used for structured tasks that can be handled more reliably through rules, parsers or conventional software. This creates unnecessary inference, latency and operating-cost variability.

## 3.2 Reliability and hallucination exposure

Generative systems may produce plausible but incorrect outputs. High-value operational systems therefore require deterministic controls, validation, exception handling and human checkpoints.

## 3.3 Data-control and governance constraints

Organisations may be unable or unwilling to send sensitive operational data to external services. Local-first, private and hybrid deployment options are increasingly important.

## 3.4 Research-to-market fragmentation

University research can stall between IP creation, market validation, product engineering and customer acquisition. Commercialisation requires a dedicated bridge across those stages.

## 3.5 Proof-of-concept stagnation

Many pilots demonstrate technical capability but lack a defined paying customer, conversion threshold, service model or product owner. This proposal requires an explicit commercial end-state from the beginning.

## 3.6 SME outcome gap

SMEs buy outcomes - faster reconciliation, fewer stock errors, better customer follow-up, lower admin burden - not model parameters. The product must be designed around those outcomes.

# 4. Proposed Collaboration Model

The collaboration is proposed as a consortium-style programme with clearly separated roles. The labels below describe intended contributions only; they do not constitute a binding partnership, procurement, investment or government commitment.

## Research - IP & Validation

Academic and applied research

Researchers and postgraduate talent

Domain expertise and scientific methodology

Technology and market validation where appropriate

Potential eligible institutional IP commercialisation through existing institutional processes

## AINNA - Engineering & Productisation

NeuralOps architecture and orchestration

AI agents and smart routing

Specialised parsers and deterministic validation

Detached processing systems

Application, API and integration engineering

Deployment, monitoring and product design

## MTDC - Commercialisation & Capital Pathways

Commercial readiness and business-model discipline

Industry introductions and market access

Technology investment / developmental-fund pathways subject to eligibility

Value-creation support for technology companies

Scaling and investment-readiness support

## Infrastructure Provider - Production Layer

Private/local AI infrastructure

Compute, storage and connectivity

VPN and secure environment

Production deployment, monitoring and resilience

Cloud, hybrid or on-premise patterns

## Industry Partners - Validation & Customers

Business problem ownership

Operational data under agreed governance

Baseline and target measurements

User validation

Commercial conversion and reference deployments

# 5. NeuralOps Technology Architecture

Figure 2. NeuralOps orchestration logic.

NeuralOps is positioned as an orchestration and execution architecture rather than another foundation model. It evaluates a workload, selects an appropriate processing path, validates the result and progressively converts stable repetitive workloads into lower-cost Detached Systems where appropriate.

## Layer 1 - Deterministic Rules

Known logic, calculations, validation, permissions, routing conditions and repeatable business rules.

## Layer 2 - Specialised Parsers

Structured extraction and transformation for documents, transactions, forms and known data formats.

## Layer 3 - Small / Focused Models

Classification, extraction, vision or domain-specific intelligence where a smaller model is sufficient.

## Layer 4 - Large Language Models

Complex natural-language reasoning, flexible interpretation and unstructured tasks that require generative capability.

## Layer 5 - Detached Systems

Stable repeatable workflows are converted into conventional services, automation or deterministic logic so they no longer require repeated LLM inference.

Operator evidence and limitation AINNA management materials currently report 259 scenario-library entries, 14 production systems, a seven-model on-premise LLM orchestra and an 87% internal token-reduction benchmark for a specific workload. These indicators should be independently validated in the proposed programme; they are not universal performance guarantees.

# 6. Strategic Objectives

1. Create a repeatable Malaysian pathway from research and industry problems to deployable AI products.

2. Validate whether NeuralOps materially improves reliability, efficiency, data control and cost predictability across selected workloads.

3. Develop reusable Malaysian IP, software modules, datasets and deployment patterns.

4. Create commercial products rather than isolated proof-of-concept projects.

5. Build a pipeline for postgraduate and researcher participation in real commercial AI engineering.

6. Establish responsible-AI, privacy, auditability and human-accountability controls as engineering requirements.

7. Create a production architecture that can support Malaysian SMEs, enterprises and institutional customers.

8. Prepare successful sector solutions for regional replication through separately contracted market partners.

# 7. Programme Workstreams

## A. NeuralOps Core

Routing, orchestration, model management, rules, checkpoints, idempotency, observability and failure recovery.

## B. Specialised AI

Domain modules for classification, extraction, anomaly detection, computer vision, decision support and domain-specific workflows.

## C. Detached Systems

Identification and conversion of stable repetitive AI workloads into deterministic or semi-deterministic services.

## D. Research & Validation

Benchmark design, datasets, controlled experiments, reproducible evaluation and independent technical reporting.

## E. Production Infrastructure

Reference architectures for shared cloud, dedicated VPS, private GPU, hybrid and on-premise deployment.

## F. Commercialisation

Customer discovery, pricing, product packaging, procurement readiness, service levels, sales channels and scale economics.

## G. Governance & Security

AI risk classification, data protection, access control, logging, human oversight, incident management and cybersecurity review.

# 8. Initial Industry Priorities

The AINNA concept site lists multiple industries. For the first programme cycle, the recommended approach is to concentrate resources in four areas where measurable operational problems and Malaysian strategic relevance can be demonstrated.

## 8.1 SME Finance & Compliance

Bank-statement reconstruction and transaction processing

Reconciliation and exception detection

Management-report preparation

Audit / accounting preparation support

Document validation and structured financial workflows

## 8.2 Manufacturing & Quality

Quality documentation and inspection

Machine / production data processing

SOP intelligence and operator support

Maintenance and anomaly detection

Industry 4.0 integration

## 8.3 Agriculture & Food Security

Sensor and farm-record processing

Computer vision for crop / livestock monitoring

Traceability and anomaly detection

Resource and yield optimisation

Operational dashboards and alerts

## 8.4 Retail, Logistics & Supply Chain

Inventory and demand intelligence

Warehouse and fulfilment workflows

Procurement support

Marketplace reconciliation

Shipment and exception monitoring

# 9. Research & Talent Framework

research partner participation should be designed as genuine research and validation collaboration rather than simple talent outsourcing. Putra Science Park and InnoHub already operate structured processes for market validation, commercialisation and startup creation from eligible institutional IP, providing a relevant institutional interface for selected projects.

Research question formulation and experimental design.

Dataset design, annotation strategy and evaluation methodology.

Independent benchmark and validation work.

Domain expertise in selected verticals.

Postgraduate research aligned with technically meaningful project questions.

Potential eligible institutional IP licensing or startup pathways when the selected project uses eligible eligible institutional IP.

Research outputs, technical reports and publications where compatible with commercial confidentiality and IP strategy.

Important eligibility distinction Institutional InnoHub market-validation funding is designed around intellectual property and institutional programme participation. It should not be represented as a general corporate grant available to AINNA. A project must be structured around eligible eligible institutional IP / researchers and institutional requirements.

# 10. Industry Pilot Framework

Every pilot must start with a measurable business problem and a named operational owner. The programme should reject pilots that cannot define a baseline, target and decision rule for continuation.

Example pilot statement Instead of “deploy AI for a manufacturer,” define “reduce QA document-processing time from the current baseline by at least 40% while maintaining an independently validated output-accuracy threshold and keeping exception handling within the agreed human-review process.”

## 10.1 Minimum pilot specification

Problem statement and operational owner

Current process and baseline metrics

Target performance and minimum acceptable threshold

Data source and data-governance classification

Proposed NeuralOps routing architecture

Human review and escalation requirements

Infrastructure and security environment

Test plan and evaluation method

Commercial buyer and procurement pathway

Conversion criteria, pricing hypothesis and post-pilot owner

## 10.2 Stage-gate decisions

1. Gate 1 - Problem fit: proceed only if there is a measurable problem and owner.

2. Gate 2 - Technical feasibility: proceed only if required data and architecture are viable.

3. Gate 3 - Controlled validation: proceed only if technical thresholds are met.

4. Gate 4 - Commercial fit: proceed only if buyer, value and pricing are credible.

5. Gate 5 - Productisation: standardise only if reuse across customers is plausible.

6. Gate 6 - Scale: allocate major capital only after evidence of repeatability and customer conversion.

# 11. Infrastructure & Deployment Architecture

The production layer should support multiple deployment modes so the system can match cost, privacy, latency and operational requirements. The preferred provider can be TM if commercial and technical terms are suitable, but the reference architecture should remain sufficiently provider-agnostic to avoid unnecessary dependency.

## Shared secure cloud

Lower-risk and SME workloads requiring fast deployment and efficient shared infrastructure.

## Dedicated VPS

Customer isolation and predictable application resources.

## Private GPU environment

Higher-volume or sensitive inference where local/private model execution is required.

## On-premise

Institutional or enterprise workloads requiring maximum local control.

## Hybrid

Sensitive/repetitive tasks execute locally while controlled external model calls are used selectively.

## 11.1 Minimum platform controls

Encryption in transit and at rest

Role-based access control

VPN / private connectivity where appropriate

Environment isolation

Audit logging

Backup and recovery

Model, prompt and rules versioning

Observability and alerting

Rollback and checkpoint capability

Capacity and cost monitoring

# 12. AI Governance, Cybersecurity & Data Protection

Responsible AI should be embedded in architecture, not added as a post-deployment policy. Malaysia's National Guidelines on AI Governance and Ethics (AIGE) provide a voluntary national reference for responsible AI development and use. The programme should map relevant controls to the risk profile of each use case.

## 12.1 AI governance controls

AI risk classification before deployment

Human approval for material decisions

Transparent exception and escalation logic

Documented model / rule / prompt versions

Evaluation records and known limitations

Bias / performance testing where relevant

Output provenance and traceability where practical

Incident response and rollback

## 12.2 Personal data protection

Malaysia's Personal Data Protection (Amendment) Act 2024 came into operation in stages during 2025. Where personal data is processed, each project should explicitly identify data-controller / processor roles, purposes, retention, access, security, cross-border considerations and incident responsibility. Higher-risk deployments should consider a Data Protection Impact Assessment and privacy-by-design review.

## 12.3 Cybersecurity

Secure software-development lifecycle

Secrets and API-key management

Dependency and patch management

Network segmentation

Least-privilege access

Penetration / vulnerability testing proportional to risk

Logging and security monitoring

Recovery objectives and disaster-recovery testing

# 13. Intellectual Property & Commercial Rights

IP terms must be established before substantive joint development. Ambiguous ownership is one of the fastest ways to block commercialisation after a technically successful project.

| IP category | Recommended treatment |
| --- | --- |
| Background IP | Technology, software, data, models or know-how owned before the project. Existing AINNA NeuralOps components remain AINNA background IP unless separately agreed; existing eligible institutional IP remains governed by ownership arrangements. |
| Project IP | New technology created specifically through the collaboration. Ownership should reflect inventorship, funding, contribution and contractual terms. |
| Data rights | Operational data remains subject to customer / controller rights and agreed use limitations. Training or derivative use must be separately authorised. |
| Commercialisation rights | Licensing, exclusivity, territories, field-of-use, royalties, support, derivative works and improvement rights should be expressly documented. |
| Publication rights | Research publication should be balanced with patent filing, trade-secret protection and customer confidentiality through review windows and agreed procedures. |

# 14. Commercialisation Model

The programme should support multiple revenue mechanisms because different technologies and customers require different procurement models. The preferred outcome is recurring and repeatable revenue rather than a portfolio dominated by one-off custom projects.

## NeuralOps Platform subscription

Recurring orchestration, model management and workflow capability.

## NeuralOps API

Integration into customer applications and existing systems.

## Vertical SaaS

Industry-specific products such as finance, compliance, manufacturing or logistics modules.

## Enterprise private deployment

Dedicated or on-premise systems with implementation and support.

## Integration & automation services

Paid implementation, workflow integration and system customisation.

## Managed AI infrastructure

Recurring management of private / hybrid environments.

## Technology / IP licensing

Licensing of eligible modules, patents, models or research-derived technology.

## Regional implementation

Localisation and deployment through separately contracted regional partners.

## 14.1 Commercialisation rule

Commercial discipline A pilot is not considered successful merely because the technology works. Success requires a credible path to a paying customer, repeatable deployment, supportability and economics that justify scale.

# 15. MTDC Role & Funding Pathways

MTDC's official technology-investment positioning spans de-risking / seed through growth and identifies Industry 4.0 / 4IR and Food Security among six core sectors. The proposed programme aligns with MTDC's commercialisation and technology-company development mandate, but any funding or investment must be matched to the correct scheme and formal eligibility.

## 15.1 Recommended pathway logic

1. If a project is based on eligible  research/IP and is still in technology / market validation, evaluate University Sandbox and Institutional InnoHub routes.

2. If AINNA as a Malaysian private limited company needs technology / market validation, evaluate the NTIS Validation Sandbox subject to NTIS acceptance and matching terms.

3. If the technology has completed validation and requires commercialisation capital, evaluate the Commercialisation Sandbox.

4. If an established corporate partner will co-invest in validation/commercialisation, evaluate the Corporate Sandbox.

5. If a validated Malaysian technology is entering a foreign market, evaluate the Global Sandbox and other international-commercialisation mechanisms.

## 15.2 Funding-pathway matrix

| Scheme | Published mechanism | Duration | Best-fit use | Critical condition |
| --- | --- | --- | --- | --- |
| University Sandbox | Full grant up to RM500k | 12 months | University/RI technology + market validation | Researcher applicant; commercial partner ready; IP filed; NTIS acceptance. |
| Validation Sandbox | 70% matching convertible grant up to RM500k | 12 months | Company technology + market validation | Sdn Bhd; NTIS acceptance; matching terms. |
| Commercialisation Sandbox | 70% matching hybrid funding up to RM4m | 18 months | Commercialisation after validation | Grant + Convertible Promissory Note; commercialisation activities. |
| Corporate Sandbox | 1:1 matching grant up to RM2m | 18 months | Corporate co-invested validation / commercialisation | Established corporate partner co-invests. |
| Global Sandbox | 70% matching convertible grant up to RM2m | 12 months | Foreign validation / expansion / localisation | Localisation / IP conditions and NTIS requirements. |
| Institutional InnoHub | Up to RM100k (2026 cohort) | Programme-specific | Guided market validation for eligible institutional IP | eligible institutional IP and institutional programme eligibility. |

Funding caveat All scheme details above are based on official public pages accessed 7 September 2026 and remain subject to current programme availability, NTIS acceptance where applicable, fund-committee approval, matching requirements, conversion terms, caps, institutional rules and due diligence.

# 16. Corporate Investment Track

Research collaboration, project funding and equity investment should remain separate decisions. This avoids making technical collaboration contingent on a corporate financing round and allows each decision to be evaluated under the correct governance and due-diligence process.

AINNA's current management investor materials state a seed raise of RM2.0 million for 10% equity, corresponding to RM18.0 million pre-money and RM20.0 million post-money. This is AINNA's management proposition and is not a valuation endorsed by MTDC or any third party.

| Allocation | Share | Amount |
| --- | --- | --- |
| AI infrastructure & capability | 50% | RM1,000,000 |
| Inventory & market expansion | 30% | RM600,000 |
| OPEX | 20% | RM400,000 |
| Total | 100% | RM2,000,000 |

Recommended governance: any equity-investment discussion should include financial, legal, IP, technical, cybersecurity, market and management due diligence independently of the proposed research programme.

# 17. 18-Month Implementation Roadmap

Figure 3. Recommended 18-month stage-gated roadmap.

## Phase 0 - Strategic Alignment | Month 0-1

Steering group and governance

Priority vertical selection

IP / data principles

Initial industry and research participants

Funding-pathway mapping

## Phase 1 - Discovery & Baseline | Month 1-3

Process mapping

Data inventory

Current-state benchmark

Risk classification

Commercial buyer and value hypothesis

## Phase 2 - Development & Validation | Month 3-6

NeuralOps configuration

Parser / rule / agent development

Model selection

Evaluation platform

Controlled prototype tests

## Phase 3 - Controlled Pilots | Month 6-12

Production-like deployment

Technical and operational measurement

User validation

Security / governance tests

Pilot-to-commercial decision

## Phase 4 - Productisation | Month 10-15

Standardised architecture

Documentation and onboarding

Pricing and SLA

Support model

Procurement and compliance readiness

## Phase 5 - Commercial Scale | Month 13-18

Paid conversion

Repeatable customer acquisition

Channel partners

Regional readiness

Follow-on investment decision

# 18. KPI & Evaluation Framework

| Dimension | Measurement | Decision Use |
| --- | --- | --- |
| Accuracy / quality | Task-specific validated accuracy, precision/recall or acceptance rate | Production-readiness gate. |
| Hallucination / exception | Unsupported output rate, validation failure, exception frequency | Risk and human-review design. |
| Model consumption | Token / inference calls, local-vs-external routing | Tests smart-routing hypothesis. |
| Compute & power | GPU/CPU utilisation, processing load, energy where measurable | Capacity and ESG optimisation. |
| Speed | Latency and end-to-end process time | Operational benefit. |
| Cost | Cost per task / customer / workflow | Commercial viability. |
| Human intervention | Review frequency, escalation rate, manual minutes | Automation effectiveness and control. |
| Reliability | Availability, retry success, checkpoint / recovery performance | Production operations. |
| Commercial | Paid conversion, ARR/MRR, retention, deployment time | Product-market fit. |
| Research | Benchmarks, IP, datasets, reports, publications | Research contribution and defensibility. |

## 18.1 Evaluation rule

Every percentage improvement must state the baseline, test set, time period, workload and methodology. Internal AINNA benchmarks should be clearly labelled internal until independently replicated or validated.

# 19. First-Year Targets

The following are proposed programme targets for negotiation. They are not current achievements or guaranteed outcomes.

| Target | Recommended Year-1 range |
| --- | --- |
| Priority verticals | 2-4 |
| Controlled industry pilots | 4-8 |
| Independent NeuralOps benchmark studies | At least 2 |
| Reusable commercial modules | 3-5 |
| Pilot-to-paid conversions | At least 2 |
| Common AI governance / evaluation framework | 1 |
| Production reference architecture | 1 |
| Formal commercialisation framework | 1 |

# 20. Risk Management

| Risk | Failure mode | Mitigation |
| --- | --- | --- |
| Technology risk | Outputs may be inaccurate or inconsistent. | Routing, deterministic validation, test sets, human checkpoints, rollback. |
| Commercial risk | Pilots may not convert to paying customers. | Customer discovery, named buyer, pricing hypothesis and conversion gate before development. |
| Scope risk | Too many sectors dilute engineering and research resources. | Limit first cohort and stage-gate expansion. |
| Research risk | Technically interesting work may lack market relevance. | Commercial assessment and industry sponsor from the beginning. |
| Data / privacy risk | Sensitive data may be mishandled. | Data minimisation, access control, privacy-by-design and DPIA where appropriate. |
| Cybersecurity risk | Agentic / connected systems expand attack surface. | Least privilege, secret management, segmentation, monitoring and security testing. |
| IP risk | Ownership ambiguity blocks commercialisation. | Background/project IP schedule and commercial terms before substantive work. |
| Infrastructure risk | Compute assumptions may be wrong. | Benchmark workloads, capacity planning, routing and provider flexibility. |
| Partner risk | Responsibilities or expectations become unclear. | Programme charter, RACI, steering governance and work orders. |
| Reputation risk | Overstated AI claims damage credibility. | Evidence labelling, independent validation and claim-review process. |

# 21. Commercial Scale & Regionalisation

Regional expansion should follow evidence, not precede it. The recommended path is to standardise validated Malaysian solutions before localisation for foreign markets.

1. Pilot in Malaysia.

2. Validate technical and commercial outcomes.

3. Convert the solution into a reusable NeuralOps module / product.

4. Deploy to multiple Malaysian customers.

5. Establish documented implementation, support and governance standards.

6. Localise for selected regional markets through separately contracted partners.

7. Use foreign expansion funding / investment only when the product has credible repeatability.

AINNA's current strategic concept identifies MIGHT, TAFE JD and PCG Edge as potential elements of a wider Malaysia-to-GCC execution pathway. Those roles should remain explicitly proposed until formal agreements, mandates or transactions exist.

# 22. Economic & Institutional Impact

## SMEs

Lower repetitive administrative workload, better information flow, faster operational decisions, improved automation and access to controlled AI.

## Technology industry

Local AI engineering jobs, reusable software IP, private-infrastructure capability and more Malaysian technology companies.

## research ecosystem

Industry-linked research questions, commercialisation pathways, postgraduate exposure, datasets and potential licensing.

## MTDC / commercialisation ecosystem

A pipeline of validated technology opportunities with explicit market and scale gates.

## National capability

Stronger domestic AI deployment capability, improved data locality, SME digitalisation and potential exportable technology.

## Regional opportunity

Malaysia becomes the development and IP base for selected solutions that are later localised for ASEAN / GCC markets.

# 23. Governance Structure

## 23.1 Steering Committee

AINNA representative(s)

/ Putra Science Park or relevant faculty / research representatives

MTDC representative(s)

Infrastructure provider representative where relevant

Lead industry-pilot representative where appropriate

## 23.2 Working groups

Technology & architecture

Research & validation

Commercialisation & market

Governance, data protection & cybersecurity

Industry deployment & operations

## 23.3 Governance documents

Programme Charter

RACI / role matrix

IP and confidentiality framework

Data-sharing / processing agreements where applicable

Pilot work orders

Evaluation protocol

Stage-gate decision record

Commercialisation / licensing agreement for successful projects

# 24. Decision Request & Immediate Next Steps

Requested decision Approve an initial strategic alignment process - not a full-scale rollout - to select the first 2-4 problems, establish project governance and determine the correct research and funding pathways.

## Step 1 - Strategic Alignment Meeting

AINNA presents NeuralOps architecture, operator validation, candidate problems and current commercial model.

## Step 2 - Technical & Research Workshop

and AINNA select the technically meaningful research / validation questions and identify suitable researchers.

## Step 3 - Commercialisation Workshop

MTDC evaluates market relevance, funding / investment pathways, commercial readiness and potential pilot companies.

## Step 4 - Pilot Selection

Rank candidate pilots by measurable value, data availability, technical feasibility, commercial buyer and reusability.

## Step 5 - Programme Charter

Confirm roles, IP, data governance, funding, milestones, KPIs, reporting and stage-gate authority.

## Step 6 - Controlled Development

Build and validate only the selected first-cohort projects.

## Step 7 - Commercial Decision

Scale, licence, subscribe, spin out, partner or terminate based on evidence.

Strategic proposition Research in Malaysia. Engineered in Malaysia. Validated with industry. Commercialised in Malaysia. Scaled to the region.

# Appendix A. Funding-pathway matrix

The following matrix is a structuring aid only. Formal eligibility must be confirmed with MTDC / NTIS based on the specific applicant, IP, project scope, matching requirements and programme status at the time of application.

| Pathway | Published mechanism | Best-fit proposal use | Key eligibility / caution |
| --- | --- | --- | --- |
| MTDC University Sandbox | Up to RM500k full grant; 12 months | research-partner-led technology and market validation with AINNA as commercial partner | University/RI researcher; commercial partner ready; IP filed; NTIS acceptance. |
| MTDC Validation Sandbox | Up to RM500k; 70% matching convertible grant; 12 months | AINNA-led company technology and market validation | Malaysian Sdn Bhd; NTIS acceptance; matching and conversion terms. |
| MTDC Commercialisation Sandbox | Up to RM4m; 70% matching hybrid funding; 18 months | Post-validation commercialisation and scale | Commercialisation activities; grant plus CPN structure; eligibility and approval. |
| MTDC Corporate Sandbox | Up to RM2m; 1:1 matching grant; 18 months | Enterprise or infrastructure co-investment model | Established corporate partner must co-invest with MTDC. |
| MTDC Global Sandbox | Up to RM2m; 70% matching convertible grant; 12 months | Foreign validation, localisation and regional expansion | Localisation/IP conditions and NTIS requirements apply. |
| Institutional InnoHub | Up to RM100k for the 2026 cohort; programme-specific | Guided market validation where eligible institutional IP is central | eligible institutional IP and institutional programme eligibility; not a general AINNA corporate grant. |

# Appendix B. AINNA corporate financial snapshot

This appendix is included because MTDC may evaluate both commercialisation support and corporate investment. It is not a funding request to  and should not be interpreted as an agreed consortium budget.

| Management metric | Current AINNA target / proposition |
| --- | --- |
| Seed raise | RM2.0m |
| Equity offered | 10% |
| Pre-money valuation | RM18.0m |
| Post-money valuation | RM20.0m |
| Year-1 revenue target | RM2.852m |
| Year-1 recurring ARR target | RM1.784m |
| 5-year combined revenue target | RM88.412m |
| Year-1 NeuralOps customer target | 500 |

All revenue and customer figures are management targets, not guaranteed forecasts. The current AINNA five-year model assumes aggressive customer growth and should be independently stress-tested during investment due diligence.

# References and source notes

Accessed 7 September 2026. Funding schemes, programme conditions and website information may change; formal eligibility and approval must be confirmed directly with the relevant organisation before submission or commitment.

[1] AINNA - MTDC -  Strategic AI Commercialisation proposal. Primary AINNA concept source for proposed consortium roles, NeuralOps positioning, industries and roadmap. https://ainna.bond/ainna-mtdc-upm-website/

[2] AINNA NeuralOps Investor Overview. AINNA management source for internal validation indicators, investment terms and financial targets. https://ainna.bond/pitch1/

[3] MTDC National Technology & Innovation Sandbox Fund. Official published NTIS scheme types, amounts, mechanisms, eligibility and funding scopes. https://www.mtdc.com.my/national-technology-innovation-sandbox-fund/

[4] MTDC Technology Investment. Official MTDC technology-investment mandate and sector focus. https://www.mtdc.com.my/tech-investment/

[5]  Putra Science Park - InnoHub New Application. Official  information on 2026 InnoHub market-validation grant and purpose. https://sciencepark.upm.edu.my/innohub/innohub_program/new_application-59160

[6]  Putra Science Park - InnoHub Startup Company. Official description of eligible institutional IP-to-startup commercialisation pathway. https://sciencepark.upm.edu.my/innovation_journey/stage_3_innohub_startup_company-16178?L=en

[7] Malaysia National Guidelines on AI Governance and Ethics (AIGE). National responsible-AI governance reference. https://www.malaysia.gov.my/en/my-initiative/whole-government-digital-services/tadbir-urus/national-guidelines-on-artificial-intelligence-governance-and-ethics-aige

[8] Personal Data Protection (Amendment) Act 2024 - commencement notice. Official commencement information for Malaysia PDPA amendments. https://www.pdp.gov.my/ppdpv1/en/personal-data-protection-amendment-act-2024-commencement-date-determination/

Prepared for strategic discussion. This proposal does not constitute an offer, grant approval, investment commitment, procurement award, legal partnership or representation on behalf of MTDC, , TM, MIGHT, TAFE JD, PCG Edge or any other third party.